e

Digital Programme update

Primary Care Commissioning Committee meeting

19 May 2022

| Author(s) | Thomas Cragg, Head of IT |
| --- | --- |
| Sponsor Director | Cath Tilney, Associate Director of Corporate Services |
| Purpose of Paper |
| IT and Digital update |
| Key Issues / Highlights |
| Reduction in online consultations since the end of lockdown highlighted by NHS England for review YHCR Project initiation approved Stock Management Process greatly improved – evidenced through building audit Key programmes, YHCR, RPA and PCN Website Bid detailed at end of document |
| Is your report for Approval / Consideration / Noting |
| For consideration. |
| Recommendations / Action Required by the Primary Care Commissioning Committee |
| The Primary Care Commissioning Committee is asked to consider the contents of the paper |
| Governing Body Assurance Framework |
| Which of the CCG’s objectives does this paper support? 1. To improve patient experience and access to care. 2. To improve the quality and equality of healthcare in Sheffield. 3. To ensure there is a sustainable, affordable healthcare system in Sheffield. 4. To work with Sheffield City Council and other partner organisations to reduce health inequalities in Sheffield. |
| Are there any Resource Implications (including Financial, Staffing etc)? |
| No |
| Have you carried out an Equality Impact Assessment and is it attached? |
| Not required at this stage |
| Have you involved patients, carers and the public in the preparation of the report? |
| Not needed at this stage |

Digital Programme Update

Primary Care Commissioning Committee meeting

19 May 2022

1 - BBS IT - Business as usual reporting

The service KPI’s are detailed below and essentially require 95% of all incidents and requests either logged by self-service or by telephone are responded to and are resolved within SLA, or calls answered within 2 minutes.

Average answers times average answer times have fallen through from a peak of 22 seconds in March to 16 seconds in April.

| KPI | Feb | Mar | Apr |
| --- | --- | --- | --- |
| 95% of Calls answered in 2 minutes |  |  |  |
| 95% of Incidents Resolved with SLA |  |  |  |
| 95% of Incidents Responded to in SLA |  |  |  |
| 95% of Request Resolved in SLA |  |  |  |
| 95% of Request Responded to in SLA |  |  |  |

| Colour | Value |
| --- | --- |
|  | >= 95% |
|  | 90% - < 95 % |
|  | <90% |

Call volumes - The table below gives the call volumes for Sheffield for February to April 2022. During the past 12 months 64.75% of All Calls have been for Sheffield CCG and GP’s.

|  | Feb-22 | Mar-22 | Apr-22 |
| --- | --- | --- | --- |
| Sheffield Answered | 1076 | 1141 | 935 |
| Sheffield Abandoned | 34 | 47 | 38 |
| Sheffield Answered > 2 mins | 45 | 48 | 33 |
| Sheffield Abandoned >2 mins | 6 | 9 | 6 |
| Sheffield KPI | 95.41% | 95.20% | 95.99% |

Ivanti calls incident and Request data –

| Sheffield CCG | Apr-21 | May-21 | Jun-21 | Jul-21 | Aug-21 | Sep-21 | Oct-21 | Nov-21 | Dec-21 | Jan-22 | Feb-22 | Mar-22 | Apr-22 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| P1 | 10 | 3 |  | 8 | 8 | 6 | 9 | 1 | 15 | 6 | 3 | 9 | 1 |
| P2 | 3 | 2 |  | 1 | 0 | 5 | 2 | 3 | 1 | 5 | 1 | 1 | 2 |
| P3 | 707 | 619 |  | 640 | 683 | 792 | 743 | 792 | 595 | 698 | 731 | 743 | 627 |
| SR | 380 | 438 |  | 549 | 538 | 613 | 524 | 628 | 433 | 556 | 484 | 566 | 551 |
| Breached P1 | 3 | 0 |  | 2 | 1 | 2 | 0 | 0 | 6 | 1 | 2 | 1 | 0 |
| Breached P2 | 0 | 1 |  | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 1 |
| Breached P3 | 30 | 12 |  | 7 | 3 | 15 | 11 | 10 | 7 | 5 | 9 | 5 | 19 |
| Breached SR | 32 | 43 |  | 62 | 24 | 22 | 25 | 22 | 8 | 19 | 18 | 19 | 28 |

Major incident data – February – April

There was an increase in the number of P1 incidents during this period. The majority of these came in March and related to a patching issue with 2012 servers. This was rectified under problem management.

February

| Ref​ | CCG​ | Sitename​ | Description​ | MI​ | 3rdParty​ |
| --- | --- | --- | --- | --- | --- |
| 537839 | Sheffield | Hackenthorpe Surgery | Power outage | Y | Y |
| 537849 | Sheffield | Ecclesfield Group – Margetson site | Loss of connectivity to large part of site due to shutdown of a switch port. | Y | N |
| 538441 | Sheffield | 722 CCG HQ | Intranet site down | Y | Y |

March

| Ref​ | CCG​ | Sitename​ | Description​ | MI​ | 3rdParty​ |
| --- | --- | --- | --- | --- | --- |
| 539821 | Sheffield | Upwell Street | 2012 server hang | Y | N |
| 539867 | Sheffield | Norfolk Park | TPP\NHS Mail national issue with sending SMS messages | Y | Y |
| 539066 | Sheffield | Broomhill Surgery | Reboot of router to restore network connectivity | Y | Y |
| 539959 | Sheffield | Handsworth Medical Practice | 2012 server hang | Y | N |
| 539497 | Sheffield | Darnall Primary Care Centre | Network connection downe | Y | Y |
| 537708 | Sheffield | Southey Green Medical Centre | No network connectivity | Y | Y |
| 539819 | Sheffield | Shiregreen Medical Centre | 2012 server hang | Y | N |
| 539957 | Sheffield | Shiregreen Medical Centre | 2012 server hang | Y | N |
| 539252 | Sheffield | St Colomba Vax site | Router unplugged by site | Y | Y |

April

| Ref​ | CCG​ | Sitename​ | Description​ | MI​ | 3rdParty​ |
| --- | --- | --- | --- | --- | --- |
| 541420 | Sheffield | Greystone Medical Centre | BT line issue causing no internet | Y | Y |

Self Service

The increase in self service usage over the past 12 months continues to be seen although uptake for incidents in particular remains low at between 8% and 10%. Work continues to raise the use of the self service portal for reporting incidents

CARECERT’s and Patching

| CC | Name | Date | Description | Severity | ACTION |
| --- | --- | --- | --- | --- | --- |
| CC-4028 | VMware Releases Security Updates for vCenter Versions 6.7.x and 6.5.x | 11/02/2022 | VMware has released critical security updates to address the Log4Shell vulnerabilities in their vCenter Server management software | High | None required - our server already patched past the required level |
| CC-4033 | Microsoft Releases February 2022 Security Updates | 11/02/2022 | Scheduled updates for Microsoft products | Informational | Apply via SCCM |
| CC-4036 | Adobe Releases Security Updates for Multiple Products | 11/02/2022 | Scheduled updates for Photoshop and Acrobat | Informational | Patch via SCCM |
| CC-4038 | VMware Releases Security Updates for ESXi, Workstation, Fusion, Cloud Foundation, and NSX Data Center for vSphere | 18/02/2022 | VMware has released two security advisories concerning six vulnerabilities affecting multiple products. | Medium | Updated ESXi instnaces |
| CC-4039 | Google Chrome updates | 18/02/2022 | Google has released Chrome version 98.0.4758.102 for Windows, Mac, and Linux to address eight vulnerabilities | Medium | Patch via SCCM |
| CC-4048 | Mozilla Releases Security Update for Firefox and Firefox ESR | 11/03/2022 | Mozilla has released updates for Firefox, Firefox for Android, and Firefox ESR to address two critical vulnerabilities. | Medium | Patch via SCCM |
| CC-4051 | Microsoft Releases March 2022 Security Updates | 11/03/2022 | Scheduled updates for Microsoft products | Informational |  |
| CC-4052 | Adobe Releases Security Updates for Multiple Products | 11/03/2022 | Updates for Photoshop | Informational | Contact users to get them to update |
| CC-4055 | Veeam Releases Security Updates to Address Vulnerabilities in Backup & Replication and Agent for Microsoft Windows | 18/03/2022 | Veeam has released security updates that address four vulnerabilities that involve remote code execution (RCE) and local privilege escalation | Medium | Update Veeam Agent on all remote servers using LANsweeper task |
| CC-4059 | OpenSSL Releases Security Updates | 25/03/2022 | Vulnerability in older versions of OpenSSH | Informational | Update the OpenSSH client on SH-RDS-01 - only used manually |
| CC-4063 | HP Releases Security Updates for Critical Vulnerabilities in HP Print and Digital Sending Products | 25/03/2022 | Vulnerability in some firmware versions on some HP printers | Informational | Checked models of printers and their firmware against records to see if any affected devices in our estate |
| CC-4065 | Google Chrome updates | 01/04/2022 | Google has released an updated version of Chrome for Windows, Mac, and Linux to address a high severity vulnerability. | Medium | Patch via SCCM |
| CC-4067 | VMware Releases Security Update for vCenter Server and Cloud Foundation | 01/04/2022 | Security update addresses sensitive information disclosure in VMware vCenter | Informational | None required - our server already patched past the required level |
| CC-4073 | Microsoft Releases April 2022 Security Updates | 14/04/2022 | Scheduled updates for Microsoft products | Informational | Medium |
| CC-4074 | Critical RCE Vulnerability in Windows Remote Procedure Call Runtime | 14/04/2022 | Microsoft security updates address a critical RCE vulnerability in Remote Procedure Call Runtime affecting multiple products | High | Apply updates to servers and desktops using WSUS/SCCM; update CareCert portal |
| CC-4080 | Google Chrome updates | 22/04/2022 | Google has released Chrome version 100.0.4896.127 for Windows, Mac, and Linux, which addresses a high severity vulnerability | Medium | Patch via SCCM |
| CC-4077 | Adobe Releases Security Updates for Multiple Products | 22/04/2022 | Updates for Photoshop and Acrobat | Informational | Acrobat updates already being applied, Photoshop - contact end users |
| CC-4079 | Cisco Releases Security Updates for Multiple Products | 22/04/2022 | Firmware updates for 3504 and 9800 wireless controllers | Informational | Update our affected devices |

Projects

| Sheffield CCG Projects |  |
| --- | --- |
| ID | Project | Due | Progress | Latest Update |  |  |  |  |
| 10059 | Onboarding Sheffield onto YHCR Viewer | 31/3/22 | 20% | Forming Deployment team. |  |  |  |  |
| 10066 | P1 396 Access Points for GP WIFI | 31/3/22 | 40% | APs installed at 45 of the larger sites over 100 remain however. Sites required an additional 25% AP than estimated making it likely that the existing controllers will not be able to support the remaining sites. Compatible with Notts HIS Wi-Fi for Bassetlaw project being formulated to utilise the equipment purchased for them. Stage 2 funding available from NHS E. On site works will conclude shortly due to late funding approval and long AP delivery times. This project will be completed and a new one set up for phase 2 to be completed Q4 2022. New APs for P2 to be delivered |  |  |  |  |
| 10097 | Ardens Pro for Barnsley and Sheffield | 1/4/22 | 100% | Taken over by ICS project lead by Wendy Lawrence |  |  |  |  |
| 10105 | Covid-19 Autumn Booster Programme | 1/2/22 | 100% | No PM advise needed |  |  |  |  |
| 10107 10131 | Re-fit of 722 for re-opening | 31/5/22 | 100% | Desktop Devices going to be removed. Docking Stations deployed. Floor plans been audited and amended. Equipment being removed from 01/12/2021 aim to be complete by 31/12/2021. 99% complete just final review of remaining stock. Corporate Refresh to be delivered. Transferred to 10131. Closure Review Booked |  |  |  |  |
| 10110 | Cervical Screening Management System | 1/3/22 | 100% | Rolling Out will be complete by 30/09/2021. Go live in 2022 |  |  |  |  |
| 10115 | Active Directory Reconfiguration | 1/5/22 | 100% | OU Renamed in agreed format. w/c 31st AD data to be imported into Ivant to make the same as AD. Closure Review Booked |  |  |  |  |
|  | AccuRx – SMS+ and VC | 1/2/22 | 100% | Identifying use to feed into further developments |  |  |  |  |
| 10119 | GPIT P1 21-22 | 29/4/22 | 100% | New Covid SOPs prioritising laptop swaps in GPIT. We will need to make a second visit later in the year making the total amount of work greater and potentially delaying the April completion. 21 of sites complete. P1 Complete |  |  |  |  |
| 10120 | Pilot iChord Sheffield | 1/3/22 | 100% | Complete satisfaction forms out |  |  |  |  |
| 10129 | Practice Merger Walkley and Stannington Shurmer | 30/7/22 | 50% | IP Range expanded OK. Survey visit completed (08/12/21). Scope changed to formal merger instead of takeover scheduled 29/06/2022 |  |  |  |  |
| 10130 | RPA | 30/6/22 | 25% | Practice Meeting completed and identified several prospects. Probably first automation on line in the summer. Shortlisting of supplier and quote PO |  |  |  |  |
| 10122 | ReIP Sites | 30/6/22 | 25% | 8 sites being planned and Change control being submitted. Mosborough planned for end of March. 2nd site compete. Kingswell w/c20/5/22 |  |  |  |  |
| 10132 | Dovercourt Expansion | 1/4/22 | 100% | Cabling work has been completed port patched and equipment delivered to site 15/03/22. No Desks. Site said they will set up room and plug devices in. We will have to configure Printers to laptops. Sent Closure form to Paul Wike |  |  |  |  |
| 10134 | Re-location Baslow - Shoreham Site to New Era site | 30/6/22 | 100% | RC having difficulty identifying the actual location for the FTTC connection. Site visit arranged 05/04 but unable to provide site contact details. A request has been made to involve Project team in the developer meetings (davidbeckett@macconsultingltd.com, NatalieWestwood@onemedicalproperty.co.uk) Asked for an update 19/04/22. To be closed |  |  |  |  |
| 10135 | AccuRx eTriage for Sheffield | 30/3/22 | 100% | Specification based on catalogue tender process complete and selected AccuRx. Next step is the direct award. Commissioning Issues with the 6 D-Link practices. Primary Care currently signing off the solution prior to order. 30% of Barnsley are currently active Orders being placed |  |  |  |  |
| 10136 | InTune Deployment | 31/12/22 | 1% | Progressing. Evaluating by Technical Leeds. Involving IG |  |  |  |  |
| 10137 | GPIT P2 Growth Procurement | 31/3/22 | 100% |  |  |  |  |  |
| 10138 | Sheffield SIP Migration | 1/5/22 | 25% | A end move complete and main and backup moved back to normal. 1 CUBE is in, 2nd Cube w/c 25/04/22 DDI migration requested for Wed 04/05 at 12:30pm. Cascading comms at the moment |  |  |  |  |
| 10144 | Practice Merger Owlthorpe/Hackenthorpe | 30/9/22 | 10% | Date and Primary site to be agreed. Both TPP sites 3/10/22 |  |  |  |  |
| 10146 | Grove & Apollo Merger | 30/5/22 | 10% | Happening on 23/05 |  |  |  |  |
| 10148 | Public WiFi PSTN Switch Off and Move to SIP | 25/12/24 | 1% | Need to replace as much as possible over the next 2 months. Surplus APs need to be removed so only reception remains |  |  |  |  |
| 10149 | Mobile LD Team | 31/3/22 | 100% | Unable to gain approval for allocation. 64 laptops were ordered by Abby on PO620005251 using TIF capital funding and are not growth stock and are not required for the purpose for which they were bought. Abby does not want them to impact break fix or refresh. Closed this request |  |  |  |  |
| 10150 | GP Server Upgrades | 30/9/22 | 5% | 2 Servers Arrived for development, KT tasked with developing image 27/04/22 |  |  |  |  |
| 10153 | Sheffield PCN equipment deployment 22-23 | 5/5/22 | 100% | 85 growth laptop bundles, 78 refresh monitors. These can be incorporated into normal growth |  |  |  |  |
| 10154 | Iivanti BI Team Onboarding | 30/5/22 | 10% | Ivanti to submit price for BI work to be drawn down from PO |  |  |  |  |
| 10160 | Hollies Cabling Upgrade | 30/5/22 | 1% | Simoda to provide quote 16/05/22 |  |  |  |  |
| 10162 | Improvements to imaging service from Greenworld | 30/4/22 | 100% | Loan Server to be provided |  |  |  |  |
|  | Jordanthorpe UPS Replacement | 30/6/22 | 1% |  |  |  |  |  |
| 10164 | Blue Box IT Component | 31/7/22 | 5% | Gathering Information |  |  |  |  |

Project Spotlight

Update

Robotic Process Automation (RPA)

We have been working with Practices in Sheffield to discover repetitive work which could be automated by software. We’ve identified three areas which show potential for automation:

- Importing structured data from secondary care directly in primary care clinical systems.

- Automating the registration of patients with Practices

- Using automated chat-based messaging interaction with patients to provide an alternative 24/7 option for common queries

Each of these are being explored to identify which could be successfully rolled-out in practice.

General Practice and PCN Web Presence

There is a programme of works currently running in Rotherham and Doncaster to baseline requirements for PCN Websites. BBSIT and Sheffield Primary Care Team are currently working together to build a bid to run a similar program in Sheffield.

Yorkshire and Humber Shared Care Record (YHCR)

Sheffield CCG have formally approved a programme of work to provide Sheffield GPs with access to the Yorkshire and Humber Care Record.

The Yorkshire and Humber Care Record will become a fully integrated health and social care record for patients and citizens across the South Yorkshire region to support care. It has been developed with the intent of enabling all organisations providing health and social care support in the region to share care information with one another.

Once connected, GP practices will be able to use the system to see an aggregated view of their patient's health and care Information gathered from a wide variety of care providers across the city and beyond. This will allow better and more Informed decision making when treating their patients.

Evidence from other areas that use a single care record shows that benefits include:

•	better coordinated and safer care

•	more time to spend on care

•	less paperwork

•	fewer unnecessary tests

•	more accurate prescriptions

•	better self-management for individuals

•	more efficient use of health and social care services.

The roll out process Involves ensuring sharing agreements are reviewed and renewed, deploying the Interweave portal and providing support to practices to adopt the new system. It Is envisaged this will be achieved within the next six months.

Recommendations / Action Required by the Primary Care Commissioning Committee

The Primary Care Commissioning Committee is asked to consider the contents of the paper.

Paper prepared by: Thomas Cragg, Deputy Director of IT Development and Improvement on behalf of Cath Tilney, Associate Director of Corporate Services

Date 12/05/2022

Acronyms used within the report

HSCN – Health and social Care Network.

N3 – Legacy old NHS health network

BAU – Business as usual

SQL Server – Microsoft Database server product.

RAS – Remote access services

VPN – Virtual private network (means remote access solution)

Black Box Server – Servers used in GP practices for a variety of functions including storage, deploy software, Print management.

YHPSN – Yorkshire and Humber Public services network. The Body that completed the HSCN network procurement.

SOP – Standard Operating procedures

Contact centre – Telephone system that incoming calls from GP practices are received and managed. This system enables calls are queued, reports on performance to be generated for example how long someone has been waiting as well as provide automated messages.

ITIL – IT infrastructure library this system is what the service desk record calls and enables users to monitor the status of problems they have reported.

O365 – This is the new version Microsoft Office products.

N365 – This is the name for the NHS nationally negotiated deal on Microsoft

Office products.

BBSIT – Barnsley, Bassetlaw and Sheffield shared IT service.

Ivanti – The new service desk software for recording IT issues and enabling users to reset their own password and log faults online.

Solarwinds – IT software that monitors servers and connections to GP practices to ensure they are withing performance tolerance and connected to HSCN

MS – Microsoft

Sharepoint – Shared cloud storage, should be considered like an M: drive enabling files and folder access form anywhere that has an internet connection.

OneDrive – Personal cloud storage, should be considered like a H: drive enabling files and folder access form anywhere that has an internet connection

UPS – Universal Power supply this is a backup power unit that will activate if a site loses mains power.

# Text boxes

E